## Slide 1: Moving to Scrum-Agile
What the SNHU Travel pilot taught us, and what it means for ChadaTech
Bana El Schad Desrosiers | CS 250 | Southern New Hampshire University
Notes: This deck covers the four roles on a Scrum team, how the phases of the software development lifecycle work in an Agile approach, how the same project would have gone under waterfall, and how to decide between the two. Everything here comes out of the SNHU Travel pilot.

## Slide 2: Who does what on a Scrum team
Three accountabilities, plus the testers who sit inside the development team
1
Product Owner
Owns the backlog and decides what gets built first. Talks to users and turns what they say into stories the team can work from. On SNHU Travel this role ran the focus group and set the priority order.
2
Scrum Master
Runs the Scrum events, clears blockers, and coaches the team through the change. Does not assign work or act as a manager. Sets up the team charter and protects the sprint from interruptions.
3
Developers
Decide how to build each story and do the work. They pull their own tasks instead of being handed them, which spreads knowledge and avoids the single points of failure that specialist silos create.
4
Testers
Part of the development team, not a separate gate at the end. They review acceptance criteria before work starts and test small pieces as they finish, so defects surface while they are still cheap.
Verwijs & Russo (2023); Cobb (2015)
Notes: Verwijs and Russo found that team effectiveness in Scrum depends on responsiveness, stakeholder concern and continuous improvement, not on any one person being in charge. That is why the Scrum Master is a coach rather than a manager.

## Slide 3: The lifecycle phases still happen, just every sprint
Waterfall runs each phase once. Agile runs all of them inside every short cycle.
1
Requirements
User stories written with the user, sized, and ordered in the backlog
2
Design
Just enough design for this sprint, often a wireframe the team reacts to
3
Build
Developers implement the stories pulled into the sprint
4
Test
Testing runs alongside the build, against acceptance criteria agreed up front
5
Deploy & Review
Working software is shown to the client, who can change direction
Then it repeats. SNHU Travel ran this loop five times. Each pass produced something that actually ran: a destination list in one sprint, a working slideshow in a later one. Stories only counted as finished when they met criteria written before the work started.
Kuhail & Lauesen (2022); Ferreira et al. (2023)
Notes: Kuhail and Lauesen studied user story quality in practice and found that vague stories without testable criteria are the main source of rework. That is the argument for writing acceptance criteria as numbers.

## Slide 4: The same change, handled two ways
Mid-project, SNHU Travel shifted its focus to wellness and detox travel. Five destinations had to change.
Under waterfall
Requirements were signed off months earlier
The change becomes a formal change request
Cost estimate, schedule impact, approval cycle
Most likely deferred to a later release
The client gets a product built to a plan that stopped being true
Under Scrum-Agile
Announced at a sprint boundary, so nothing was half-built
The Product Owner reorders the backlog
Two methods changed in the existing code
Cost was one sprint of rework, not a renegotiation
The client gets what they actually want now
Cobb (2015)
Notes: This is the single clearest argument in the pilot. The change did not break the project because the work was already in small pieces with a sprint boundary coming up.

## Slide 5: How to choose between them
The question is not which is better. It is how stable the requirements are.
Factor | Points to waterfall | Points to Agile
Requirements | Stable and well understood | Expected to change as you learn
Client access | Available at the start and the end | Available throughout
Risk | Known, with few unknowns | Unknowns you can only find by building
Regulation | Fixed scope must be documented up front | Scope can be negotiated
Our recommendation. SNHU Travel sat on the Agile side of every row, and the pilot bore that out. Teams whose requirements are genuinely fixed should not be forced to switch. Pilot Scrum where the work is uncertain, and let the results decide the rest.
Notes: The point for leadership is that this is a fit decision made project by project, not a company-wide mandate.

## Slide 6: What made the pilot work
Three practices did most of the heavy lifting, and one gap is worth avoiding next time
1
Acceptance criteria as numbers
Ten destinations. Updates in two seconds. Pages load in three. "Done" stopped being an opinion.
2
An information radiator
A board everyone can see turns status into something you read instead of something you ask for.
3
Short written questions
One closed question to one named person, with a deadline, got answers that unblocked a whole sprint.
The gap to avoid. One story said ten destinations and the wireframe showed five, and nobody settled it in writing. The developer guessed to keep moving. A one-line comment on the story would have closed it. Decisions that live in one person’s inbox are decisions the next person has to make again.
Kostin & Strode (2023); Montgomery et al. (2022)
Notes: Kostin and Strode found that transparency, quality and discipline in communication are what build shared understanding. The five-versus-ten gap is what happens when discipline slips.

## Slide 7: References
Cobb, C. G. (2015). The project manager’s guide to mastering agile: Principles and practices for an adaptive approach. Wiley.
Ferreira, B., Marques, S., Kalinowski, M., Lopes, H., & Barbosa, S. D. J. (2023). Lessons learned to improve the UX practices in agile projects involving data science and process automation. Information and Software Technology, 155, 107106. https://doi.org/10.1016/j.infsof.2022.107106
Kostin, D., & Strode, D. E. (2023). Effective communication in globally distributed Scrum: A model and practical guidance. Australasian Journal of Information Systems, 27. https://doi.org/10.3127/ajis.v27i0.4501
Kuhail, M. A., & Lauesen, S. (2022). User story quality in practice: A case study. Software, 1(3), 223–243. https://doi.org/10.3390/software1030010
Montgomery, L., Lüders, C., & Maalej, W. (2022). An alternative issue tracking dataset of public Jira repositories. In Proceedings of the 19th International Conference on Mining Software Repositories (pp. 73–77). Association for Computing Machinery. https://doi.org/10.1145/3524842.3528486
Verwijs, C., & Russo, D. (2023). A theory of scrum team effectiveness. ACM Transactions on Software Engineering and Methodology, 32(3), Article 74. https://doi.org/10.1145/3571849
Notes: All sources except the Cobb textbook were published within the last five years.